PROJECT PROFILE FOR CASHEW PROCESSING UNIT

(CAPACITY 4 TPD)

1.0	SCOPE OF THE PROJECT IN THE AREA OF OPERATION

Sufficient information needs to be collected about the availability of raw material in the area, no of existing cashew processing with their processing capacity and arrangement of marketing of cashew.

The annual capacity assuming working for 300 days work out to 1200 tons of raw cashew and shall  produce 153 MT of whole cashew nuts, 102 MT broken cashew nuts, 51 MT of small bits and other products at 85% capacity utilization.

2.0	FOR IMPLEMENTATION OF THE PROJECT:

- The society has to  raise the requisite share capital;

- Land Purchase/Leased by the society;

- Obtained assurance from State Electricity Board for providing required electricity connection;

- NOC from Pollution control board;

- Prepared plan and estimates for civil work of main plant and other ancillary buildings;

- Obtained quotations from suppliers of plant & machinery and other equipments;

- Identify market for finished products.

3.0	PROJECT COMPONENTS AND THEIR TENTATIVE COST

(Rs. in lakhs)

  - Land and Land Development

- Cost of Land (6200 sq. metres) 			   	  7.00

- Cost of Leveling/Development				  1.00

- Cost of Boundary Wall & Fencing				  2.00

TOTAL                -    	           10.00

  - Civil Works

- Plant Shed (600 Sq.M)					48.00

- Raw Material Godown (300 Sq,M)			13.50

- Finished Goods Godown(250 Sq,M)			11.50

- Boiler, Store & Toilets					10.00

- Security Office 						  1.00

- Administrative Office					  1.50

- Drying Room	 (250 Sq,M)					  5.00

TOTAL                -    	                      90.50

  - Plant & Machinery

- (Processing Capacity 4 tons of raw cashew per day)     85.00

- Excise Duty & other Taxes                                              14.00

TOTAL                -    	             99.00

  - Miscellaneous Fixed Assets

| - OFFICE FURNITURES & FIXTURES | 2.50 |
| --- | --- |
| - COMPUTER & OFFICE EQUIPMENT | 1.50 |
| - ELECTRICAL EQUIPMENTS | 6.50 |
| - FIRE FIGHTING EQUIPMENTS | 1.00 |
| - M.S.E.B. DEPOSIT, TRANSFORMER ETC. | 4.00 |
| - VEHICAL (TRUCK) | 18.00 |
| - Miscellaneous Others | 5.00 |

TOTAL                     -                 38.50

  - Pre-operative Expenses                                   -                 15.50

  - Margin Money for Working Capital requirement for one month.

| TOTAL - 114.50 - RAW MATERIAL | 90.50 |
| --- | --- |
| - ELECTRICITY CHARGES | 1.50 |
| - SALARY& WAGES | 2.50 |
| - STORES & SPARES | 1.50 |
| - PACKING | 0.50 |
| - STOCK OF FINISHED GOODS | 16.00 |
| - STOCK OF GOODS IN PROCESS | 2.00 |

TOTAL PROJECT COST            -	     368.00

4.0	PROJECT IMPLMENTATION SCHEDULE

It is expected that the project is completed within one year after sanction of financial assistance.

5.0	REQUIREMENT OF STAFF

The mill will require approximately 200 workers and 20 staff.

6.0	PATTERN OF FUNDING:

As per NCDC’s pattern of funding for Cooperatively Developed States 90% of loan is sanctioned to the State Govt. for passing on to the beneficiary societies as 50% loan and 40% share capital contribution.  However, the debt equity ratio may vary depending on viability of the proposed project.  In case of Under-developed & Least-developed States subsidy is available 20% & 25% respectively of the project cost.

Loan application forms are available with the offices of Registrars of Cooperative Societies/Regional Directorates of the NCDC besides Head Office at New Delhi. Application forms can also be downloaded from  NCDC Web-site (http://ncdc.in).