PROJECT PROFILE FOR NEW GINNING & PRESSING UNIT

(24 MODERN DOUBLE ROLLER GINS)

1.0	SCOPE OF THE PROJECT IN THE AREA OF OPERATION

Sufficient information needs to be collected about the availability of raw material in the area, No. of existing Ginning & Pressing units with their processing capacity and arrangement of marketing of Cotton/Lint.

The annual capacity works out to 3672 M.T (21600 bales of 170 Kgs. each)  in season. The unit will operate for 360 shifts in a season of 180 days.

2.0	FOR IMPLEMENTATION OF THE PROJECT:

- The society has to  raise the requisite share capital;

- Land Purchase/Leased by the society;

- Obtained assurance from State Electricity Board for providing required electricity connection;

- NOC from Pollution control board;

- Prepared plan and estimates for civil work of main plant and other ancillary buildings;

- Obtained quotations from suppliers of plant & machinery and other equipments;

- Identify market for finished products.

3.0	PROJECT COMPONENTS AND THEIR TENTATIVE COST

(Rs. in lakhs)

  - Land and Land Development

- Cost of Land (15 Acres)	 			   	12.00

- Cost of Leveling/Development				  2.00

- Cost of Internal Road					  2.00

- Cost of Boundary Wall/Fencing				  2.00

- Main Gate							  1.00

- Water Tank							  1.00

TOTAL                -    	           20.00

  - Civil Works

- Gins Building (800 Sq.M)					56.00

- Press Building (350 Sq,M)					25.00

- Foundation for Press					  0.70

- Covered Daras						  3.00

- Open Daras							  1.80

- Raw Cotton Shed (1100 Sq,M)				22.00

- Lint Storage Platform(350 Sq,M)				18.00

- Fire Hydrant & Pool						  2.00

- Electric Sub Station						  2.50

- Water Arrangement						  1.00

TOTAL                -    	                    132.00

  - Plant & Machinery

- Double Roller GINS						    40.00

- Pneumatic Feeding System				      8.00

- Seed Cotton Cleaning Machine				    32.50

- Lint Cleaning Machine					    11.50

- Kapas Conveying System					    21.50

- Auto Feeder to DR GINS					    10.50

- Lint Transport System					    14.50

- Cotton Baling Press						    80.00

- Excise Duty 							    34.00

TOTAL                -    	             252.50

  - Miscellaneous Fixed Assets

| - OFFICE FURNITURES & FIXTURES | 1.50 |
| --- | --- |
| - ELECTRICAL EQUIPMENTS | 27.00 |
| - FIRE FIGHTING EQUIPMENTS | 5.00 |
| - WEIGHING SCALES | 5.00 |
| - MISCELLANEOUS ITEMS | 2.00 |

TOTAL                     -                 40.50

  - Pre-operative Expenses                                   -                 15.00

  - Margin Money for Working Capital requirement  -	150.00

TOTAL PROJECT COST            -	           610.00

4.0	PROJECT IMPLMENTATION SCHEDULE

It is expected that the project is completed within one and half year after sanction of financial assistance.

5.0	REQUIREMENT OF STAFF

The mill will require approximately 90 workers and 15 staff.

6.0	PATTERN OF FUNDING:

As per NCDC’s pattern of funding for Cooperatively Developed/Under-developed/Least-developed States, 80% of loan is sanctioned to the State Govt. for passing on to the beneficiary societies as 55% loan & 25% share capital contribution & 10% subsidy of the project cost.

Loan application forms are available with the offices of Registrars of Cooperative Societies/Regional Directorates of the NCDC besides Head Office at New Delhi. Application forms can also be downloaded from  NCDC Web-site (http://ncdc.in).