PROJECT PROFILE FOR ESTABLISHMENT OF 48 AUTOMATIC LOOM

- SCOPE OF THE PROJECT IN THE AREA OF OPERATION:

Sufficient information needs to be collected about the availability of raw material in the   processing capacity, No. of existing automatic looms with their processing capacity and arrangement of marketing of cloth.

The mill proposes to work 350days in a year on 3 shift basis. Mill proposes to produce cloth from 20sK warp and 20sK weft count of yarn. The production of cloth has been estimated 11.23 lakh meters Per annum.

2.0       FOR IMPLEMENTATION OF THE PROJECT:

  - The society has to raise the requisite share capital;

  - Land purchase/leased by the society;

  - Obtained assurance from State Electricity Board for providing required electricity                                  connection;

  - NOC from Pollution control board;

  - Prepared plan and estimates for civil work of main plant and ancillary buildings;

  - Obtained quotations from suppliers of plant & machinery required for modernization and other equipments;

  - Identify market for finished products

3.0       PROJECT COMPONENTS AND THEIR TENTATIVE COST

(Rs. in Lakhs)

  - Land and Site Development

- Land cost (33000 Sq. ft.)                                                                6.00

- Cost of Levelling                                                                            1.00

- Cost of internal roads                                                                      1.00

- Cost of compound wall                                                                   1.00

TOTAL                   9.00

  - Civil Works

- Autoloom workshed (650 Sq.mtr)                                                 32.50

- Humidification Plant (30 Sq. mtr.)                                                  1.50

- Water Tank                                                                                      1.00

- Ancillary block/folding/checking/pirn wdg. Machine

(400 sq. mtr)                                                                                  20.00

TOTAL                 55.00

  - Plant  & Machinery

- Auto looms width 180cms. Completed with motors,

Spare parts, spare beams.                                                             145.00

- Air compressor                                                                                 2.00

- Diesel Generator set                                                                         6.00

- Pirn winding machine                                                                      7.00

- Humidifier                                                                                        9.00

- Card punching machine                                                                   1.00

- Cam dobby                                                                                     30.00

TOTAL                 200.00

  - Miscellaneous Fixed Assets

- Furniture and computer                                                                    2.50

- Laboratory equipment                                                                      1.00

- Fire fighting equipment                                                                    0.50

- Inspection table                                                                                 0.50

- Weighing machine                                                                            0.25

- Other fixed assets                                                                              1.25

TOTAL 6.00                                                                                            3.5      Pre operative expenses                                                                         20.00

3.6       Margin money for working capital requirement                               40.00

3.7       Contingency                                                                                           20.00

TOTAL PROJECT COST                                                                   350.00

- PROJECT IMPLEMENTATION SCHEDULE:

It is expected that the project is completed within one and half year after sanction of final assistance.

- REQUIREMENT OF STAFF:

The mill will require 42 workers and 12 staff.

- PATTERN OF FUNDING:

As per NCDC’s pattern of Funding for cooperatively developed states 90% of loan is sanctioned to the state Govt. for passing on to the beneficiary societies as 50% loan and 40% share capital contribution. For cooperatively under developed states 70% loan and 20% of subsidy is sanctioned to the state govt. for passing on to the beneficiary societies as 50% of loan 20% of share capital and 20% subsidy and for cooperatively least developed states 75% of loan and 25% of subsidy is sanctioned to the state govt. for passing on to the beneficiary societies as 50% loan, 20% share capital and 25% subsidy contribution.

Loan application forms are available with the office of Registrars of cooperative societies/Regional Directorates of the NCDC besides Head Office at New Delhi. Application forms can also be downloaded from NCDC website(http://ncdc.in).