PROJECT PROFILE FOR ESTABLISHMENT OF 12 SHUTTLELESS RAPIER LOOM

- SCOPE OF THE PROJECT IN THE AREA OF OPERATION:

Sufficient information needs to be collected about the availability of raw material in the   processing capacity & No. of existing shuttleless rapier looms with their processing capacity and arrangement of marketing of Yarn.

The mill proposes to work 350days in a year on 3 shift basis. Mill proposes to produce cloth from 40s count dyed warp & wet yarn. The production of cloth has been estimated at 5.21 lakh metres per annum on the basis of 330 picks/minute and 63 picks/inch.

2.0       FOR IMPLEMENTATION OF THE PROJECT:

  - The society has to raise the requisite share capital;

  - Land purchase/leased by the society;

  - Obtained assurance from State Electricity Board for providing required electricity                                  connection;

  - NOC from Pollution control board;

  - Prepared plan and estimates for civil work of main plant and ancillary buildings;

  - Obtained quotations from suppliers of plant & machinery required for modernization and other equipments;

  - Identify market for finished products.

3.0       PROJECT COMPONENTS AND THEIR TENTATIVE COST

(Rs. in Lakhs)

  - Land and Site Development

- Land cost (20000 Sq. ft.)                                                                4.50

- Cost of Levelling                                                                            0.50

- Cost of internal roads                                                                      0.50

- Cost of compound wall                                                                   0.50

TOTAL                  6.00

  - Civil Works

- Loom workshed (400 Sq.mtr)                                                       28.00

- Beam storage, ware house, folding, checking etc.

& ancilliary block (150 Sq. mtr.)                                                  10.50

- Water Tank                                                                                     1.50

TOTAL                40.00

  - Plant  & Machinery

- Shuttleless rapier looms width 180cms. Completed with

motors, Spare parts, spare beams.                                               165.00

- Air compressor & piping                                                                2.00

- Diesel Generator set                                                                        8.00

- Humidification plant                                                                       8.00

- Knotting machine, dressing stand and trolley                                   7.00

TOTAL                190.00

  - Miscellaneous Fixed Assets

- Furniture and computer                                                                     2.50

- Laboratory equipment                                                                     10.00

- Fire fighting equipment                                                                     2.00

- Inspection table                                                                                 1.00

- Weighing machine                                                                            0.50

- Other fixed assets                                                                              4.00

TOTAL 20.00                                                                                                 3.5      Pre operative expenses                                                                         16.00

3.6       Margin money for working capital requirement                               18.00

3.7       Contingency                                                                                           10.00

TOTAL PROJECT COST                                                                   300.00

- PROJECT IMPLEMENTATION SCHEDULE:

It is expected that the project is completed within one and half year after sanction of final assistance.

- REQUIREMENT OF STAFF:

The mill will require 42 workers and 12 staff.

- PATTERN OF FUNDING:

As per NCDC’s pattern of Funding for cooperatively developed states 90% of loan is sanctioned to the state Govt. for passing on to the beneficiary societies as 50% loan and 40% share capital contribution. For cooperatively under developed states 70% loan and 20% of subsidy is sanctioned to the state govt. for passing on to the beneficiary societies as 50% of loan 20% of share capital and 20% subsidy and for cooperatively least developed states 75% of loan and 25% of subsidy is sanctioned to the state govt. for passing on to the beneficiary societies as 50% loan, 20% share capital and 25% subsidy contribution.

Loan application forms are available with the office of Registrars of cooperative societies/Regional Directorates of the NCDC besides Head Office at New Delhi. Application forms can also be downloaded from NCDC website(http://ncdc.in).