PROJECT PROFILE FOR ROLLER FLOUR MILL

(CAPACITY 60 TPD)

1.0	SCOPE OF THE PROJECT IN THE AREA OF OPERATION

Sufficient information needs to be collected about the availability of raw material in the area, No. of existing roller flour mills with their processing capacity and arrangement of marketing of flour & their byproducts.

The annual capacity (two shifts operations of 8 hrs. each for 300 days) works out to 14000 M.T at 80% capacity utilization the plant would produce 8400 M.T Maida, 1546 M.T of Atta, 1260 M.T of Suji and 2794 M.T of bran.

2.0	FOR IMPLEMENTATION OF THE PROJECT:

- The society has to  raise the requisite share capital;

- Land Purchase/Leased by the society;

- Obtained assurance from State Electricity Board for providing required electricity connection;

- NOC from Pollution control board;

- Prepared plan and estimates for civil work of main plant and other ancillary buildings;

- Obtained quotations from suppliers of plant & machinery and other equipments;

- Identify market for finished products.

3.0	PROJECT COMPONENTS AND THEIR TENTATIVE COST

(Rs. in lakhs)

  - Land and Land Development

- Cost of Land (2000 sq. metres) 			   	  5.00

- Cost of Leveling/Development				  0.50

- Cost of Approach Road					  1.50

- Cost of Boundary Wall 					  6.00

TOTAL                -    	           13.00

  - Civil Works

- Milling Plant (325 Sq.M)					26.00

- Cleaning Section (200 Sq,M)				16.00

- Raw Material Godown (575 Sq,M)			44.00

- Finished Goods Godown(300 Sq,M)			22.50

- Administrative Building					12.50

- Sanitary & Plumbing					  2.00

- Electricity Chamber						  1.50

- Underground Water Tank					  2.00

- Weighing Cabin						  1.00

- Loading & unloading Platform				  5.00

- Watchman Cabin 						  1.00

TOTAL                -    	                    133.50

  - Plant & Machinery

- (Processing Capacity 60 tons of wheat per day)     	  160.00

- Excise Duty 							    26.00

TOTAL                -    	             186.00

  - Miscellaneous Fixed Assets

| - OFFICE FURNITURES & FIXTURES | 2.50 |
| --- | --- |
| - COMPUTER & OFFICE EQUIPMENT | 1.00 |
| - ELECTRIFICATION FOR THE FACTORY | 28.00 |
| - FIRE FIGHTING EQUIPMENTS | 1.00 |
| - S.E.B. DEPOSIT, TRANSFORMER ETC. | 9.00 |
| - LABORATORY EQUIPMENT | 1.50 |
| - WEIGHING MACHINE | 1.50 |
| - OTHER MACHINERIES TOOLS | 2.00 |

TOTAL                     -                 46.50

  - Pre-operative Expenses                                   -                 13.00

  - Margin Money for Working Capital requirement for one month.

| TOTAL - 38.00 - RAW MATERIAL | 16.50 |
| --- | --- |
| - ELECTRICITY CHARGES | 1.50 |
| - SALARY& WAGES | 2.00 |
| - STORES & SPARES | 0.50 |
| - OVERHEAD & PACKING | 0.50 |
| - STOCK OF FINISHED GOODS | 6.00 |
| - STOCK OF GOODS IN PROCESS | 11.00 |

TOTAL PROJECT COST            -	           430.00

4.0	PROJECT IMPLMENTATION SCHEDULE

It is expected that the project is completed within one year after sanction of financial assistance.

5.0	REQUIREMENT OF STAFF

The mill will require approximately 180 workers and 20 staff.

6.0	PATTERN OF FUNDING:

As per NCDC’s pattern of funding for Cooperatively Developed States 90% of loan is sanctioned to the State Govt. for passing on to the beneficiary societies as 50% loan and 40% share capital contribution.  However, the debt equity ratio may vary depending on viability of the proposed project.  In case of Under-developed & Least-developed States subsidy is available 20% & 25% respectively of the project cost.

Loan application forms are available with the offices of Registrars of Cooperative Societies/Regional Directorates of the NCDC besides Head Office at New Delhi. Application forms can also be downloaded from  NCDC Web-site (http://ncdc.in).